## Slide 1: Managing the Software Process
Software Engineering
Chapter two
Lecture : Saba Abdual Wahid

## Slide 2
Project management encompasses all the activities needed to plan and execute a project: • Deciding what needs to be done • Estimating costs • Ensuring there are suitable people to undertake
the project • Defining responsibilities • Scheduling • Making arrangements for the work • continued ...
What is Project Management?

## Slide 3
Directing
• Being a technical leader
• Reviewing and approving decisions made by others
• Building morale and supporting staff
• Monitoring and controlling
• Co-ordinating the work with managers of other projects
• Reporting
• Continually striving to improve the process
What is Project Management?

## Slide 4
Software process models are general approaches for
organizing a project into activities.
• Help the project manager and his or her team to decide:
—What work should be done;
—In what sequence to perform the work.
• The models should be seen as aids to thinking, not rigid
prescriptions of the way to do things.
• Each project ends up with its own unique plan
Software Process Models

## Slide 5
The classic way of looking at S.E. that accounts for the
importance of requirements, design and quality assurance.
• The model suggests that software engineers should work
in a series of stages.
• Before completing each stage, they should perform
quality assurance (verification and validation).
• The waterfall model also recognizes, to a limited extent,
that you sometimes have to step back to earlier stages.
The waterfall model

## Slide 6
• The model implies that you should attempt to complete a
given stage before moving on to the next stage
Does not account for the fact that requirements constantly
change.
It also means that customers can not use anything until the entire system is complete.
• The model makes no allowances for prototyping.
• It implies that you can get the requirements right by simply
writing them down and reviewing them.
• The model implies that once the product is finished, everything
else is maintenance.
Limitations of the waterfall model

## Slide 7
The waterfall model

## Slide 8
It introduces the notion of incremental development.
• After requirements gathering and planning, the project
should be broken into separate subprojects, or phases.
• Each phase can be released to customers when ready.
• Parts of the system will be available earlier than when
using a strict waterfall approach.
• However, it continues to suggest that all requirements be
finalized at the start of development.
The phased-release model

## Slide 9
The phased-release model

## Slide 10
It shows software development as a series of hills, each
representing a separate loop of the spiral.
• Shows that loops, or releases, tend to overlap each other.
• Makes it clear that development work tends to reach a
peak, at around the time of the deadline for completion.
• Shows that each prototype or release can take
different amounts of time to deliver
differing amounts of effort.
The evolutionary model

## Slide 11
The evolutionary model

## Slide 12
It explicitly accounts for the divide and conquer principle.
• Each team works on its own component, typically following a spiral or evolutionary approach.
• There has to be some initial planning, and periodic
integration.
The concurrent engineering model

## Slide 13
The concurrent engineering model

## Slide 14
• From the waterfall model:
—Incorporate the notion of stages.
• From the phased-release model:
—Incorporate the notion of doing some initial high-level analysis,
and then dividing the project into releases.
• From the spiral model:
—Incorporate prototyping and risk analysis.
• From the evolutionary model:
—Incorporate the notion of varying amounts of time and work,
with overlapping releases.
• From concurrent engineering:
—Incorporate the notion of breaking the system down into
components and developing them in parallel.
Choosing a process model